# Infosys Springboard Virtual Internship 6.0 Completion Report

Batch Number: 6 NeuroFleetX: AI-Powered Intelligent Fleet Management System

Names:

Harshal . M

Shalini . T
Abishek S

Akhilesh Singh

Internship Duration: 8 Weeks

# 1. Project Title

NeuroFleetX: AI-Powered Intelligent Fleet Management System

# 2. Project Objective

# NeuroFleetX is an advanced AI-driven fleet management system designed to optimize transportation logistics, reduce operational costs, and enhance route efficiency for taxi and ride-sharing services. The system leverages machine learning, real-time GPS tracking, and predictive analytics to intelligently manage vehicle fleet operations, driver performance, and customer demand forecasting. By automating dispatch decisions, optimizing routes, and providing data-driven insights, NeuroFleetX enables fleet operators to make informed decisions, improve vehicle utilization rates, and deliver better service quality. The platform supports real-time monitoring, historical ride analytics, driver performance dashboards, and predictive maintenance alerts to minimize downtime and maximize profitability.

# 3. Project description in detail

NeuroFleetX is a comprehensive fleet management solution built with modern full-stack technologies to address the challenges faced by taxi and ride-sharing operators. The system integrates multiple components including vehicle tracking, driver management, ride assignment, payment processing, and advanced analytics.

The project was developed to address significant gaps in traditional taxi dispatch systems by introducing intelligent decision-making algorithms based on multiple factors rather than relying on simple distance-based rules. The system uses historical ride data through machine learning to continuously predict and improve service delivery metrics.

4. Timeline Overview

| Week | Activities Planned | Activities Completed |
| --- | --- | --- |
| Week 1 | Project kickoff, requirement gathering, scope definition, technology stack selection, and team role assignment | Project objectives defined, tech stack finalized (React, Node.js, PostgreSQL, MongoDB), requirements documented, team roles assigned |
| Week 2 | Research on fleet management systems, AI/ML algorithms for demand forecasting and route optimization; database design | Competitive analysis completed, algorithms (Linear Regression, K-Means clustering) shortlisted, database schema designed for vehicles, drivers, rides, and users |
| Week 3 | Database setup and creation of initial schema; API endpoint design and documentation | Database created and deployed on [Cloud Platform], PostgreSQL relations established, REST API endpoints documented using Postman |
| Week 4 | User authentication implementation (JWT), user profile management, and database integration | JWT authentication integrated, user registration/login completed, user roles (admin, driver, customer) implemented with proper authorization |
| Week 5 | Backend API development for vehicle management, driver management, ride management, and ride history features | CRUD operations implemented for vehicles, drivers, and rides; ride assignment logic developed; ride history endpoints created |
| Week 6 | Frontend development: Dashboard layout, vehicle tracking map, ride request interface, and real-time updates | React components built for admin dashboard, interactive map integration (Google Maps/Mapbox), real-time location updates with WebSockets |
| Week 7 | Integration of ML models for demand forecasting and route optimization; analytics implementation | Demand prediction model trained on historical data, route optimization algorithms integrated into backend; analytics dashboard with charts and KPIs developed |
| Week 8 | Testing, bug fixing, documentation, performance optimization, and deployment to production | Unit and integration testing completed, bugs resolved, API documentation finalized, application deployed on [Deployment Platform], user guide prepared |

# 5a. Key Milestones

| Milestone | Description |
| --- | --- |
| Project Kickoff | Project objectives, scope, requirements analysis, and team formation completed |
| Database & API Design | Database schema finalized and documented; core API endpoints designed and tested |
| Authentication Module | User authentication system (JWT-based) implemented and integrated with database |
| Core Functionality MVP | Ride management, vehicle tracking, and driver profile features implemented and tested |
| ML Integration & Analytics | Demand forecasting and route optimization models integrated; analytics dashboard deployed |
| Final Submission | NeuroFleetX with complete functionality, documentation, and deployment completed |
| Project Presentation | Delivered comprehensive project presentation demonstrating features, architecture, and outcomes |

# 5b. Project execution details

Requirements Analysis: Conducted thorough analysis of fleet management needs, identified key user personas (fleet operators, drivers, customers), and documented functional and non-functional requirements.

Technology Stack Selection: Selected React for frontend,java spring boot, PostgreSQL for relational data, and JWT for authentication.

Database Design: Created normalized database schema with tables for users, vehicles, drivers, rides, transactions, ratings, and audit logs; established relationships and constraints.

API Development: Built RESTful APIs with endpoints for authentication, user management, vehicle operations, ride management, driver operations, analytics, and payment processing.

Frontend Development: Built responsive React components including admin dashboard with data visualization, interactive map for vehicle tracking, ride request interface, driver profile page, and analytics reports.

Authentication & Security: Implemented JWT-based authentication, role-based access control (RBAC), password hashing with bcrypt, and secure API endpoint protection

.DRIVER MODULE

Rides: Accept/decline rides, auto-refresh every 10s, data transformation​

Earnings: Recharts charts (daily/hourly), payment history table

Profile: Picture upload (FormData), editable form

Taxi: Create/update taxi info, GPS coords, battery status

ADMIN MODULE

Dashboard: Stats cards, Recharts rides chart, Promise.all APIs, ML accuracy

Users: CRUD + search + modals + role badges

Rides: Filter by status, user/taxi info, fare calculation

​Taxis: Fleet overview, battery/status visualization, delete

​Model Training: CSV upload, R²/RMSE/MAE metrics table

​COMMON TECH

React hooks (useState, useEffect)

Lucide icons, Recharts, Tailwind utility classes

API service layer (driverService, adminService)

Loading states, error handling, responsive tables

# 6. Snapshots / Screenshots

Go to Github and clone the Repository in your system then open in VS Code to do the execution , here is the github repo link :

https://github.com/harshalmandliya/NeuroFleetX

Driver part

Admin Part

# 7.Challenges and Solutions

During development, several technical challenges were encountered and overcome:

 Implementing real-time behavior without overwhelming the server required careful decisions about polling intervals and refresh strategies. The solution was to use pragmatic 10-second polling intervals that provide a good balance between responsiveness and server load, with the architecture designed to support WebSocket upgrades in the future.

 Calculating earnings across multiple time periods required careful handling of time boundaries. Completed rides needed to be filtered, grouped by date or hour, and summed. This was solved through well-designed aggregation logic in both the frontend and backend that uses consistent time boundary definitions.

 Integrating machine learning into the Java backend required research into appropriate libraries. The SMILE library was chosen because it provides good performance, is easy to integrate, and includes the RandomForest algorithm with reasonable defaults.

 Ensuring that users could only access their own data required careful implementation of authorization rules. Every endpoint that retrieves user-specific data checks the logged-in user's ID and only returns their data or data they are authorized to see.

 Managing dependencies and ensuring that the frontend and backend remained in sync required clear API contracts. Using a service layer in the frontend to encapsulate API calls made it easy to update these contracts when the backend API changed.

# 8. Learnings & Skills Acquired

Full-Stack Development: Gained hands-on experience building complete applications from database design to frontend UI .

Database Design & Optimization: Learned normalization principles, query optimization, and database scaling strategies through practical implementation.

Machine Learning Integration: Applied predictive analytics and demand forecasting in a production environment, understanding ML model training and evaluation.

Cloud Deployment: Gained experience deploying applications on cloud platforms, managing environment variables, and setting up CI/CD pipelines.

Authentication & Security: Implemented secure authentication mechanisms including JWT tokens, password hashing, and role-based access control.

API Design & Documentation: Created well-structured RESTful APIs with comprehensive documentation using OpenAPI/Swagger standards.

Team Collaboration: Practiced Agile methodology, Git version control, code reviews, and effective team communication throughout the internship.

# 9. Conclusion

# NeuroFleetX demonstrates a comprehensive application of modern web development technologies combined with artificial intelligence to solve real-world fleet management challenges. The project successfully implemented core features for vehicle tracking, ride management, driver performance monitoring, and predictive analytics. Through systematic development following best practices in database design, API security, and frontend design, the team delivered a scalable solution that can serve small to medium-sized fleet operators.

# The internship experience provided valuable insights into full-stack development, cloud deployment, and the practical application of machine learning in business solutions. The skills acquired and lessons learned during NeuroFleetX development will be instrumental for future projects and professional career growth in software development.

# 10. Acknowledgements

Thank the organization, mentor, and any team members who supported your internship journey.

I would like to express my sincere gratitude to Infosys for providing me the opportunity to work on the  NeuroFleetX: AI-Powered Intelligent Fleet Management System project and gain hands-on experience in AI and ML applications.

I am especially thankful to my mentor, Vinay Prashant, for their constant guidance, support, and valuable insights throughout the internship. Their mentorship helped me overcome challenges and grow both technically and professionally.

I would also like to thank my team members for their collaboration, encouragement, and efforts in successfully executing this project. Their teamwork made the internship journey smooth and enriching.

Finally, I appreciate everyone who contributed directly or indirectly to my learning and the completion of this project.